# Access Plan

The school will monitor the implementation of the plan and keep under review the access needs of the school. The school will rely on communication from a wide range of sources, including most importantly disabled pupils, family members, staff, visitors and other stakeholders

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Targets | Strategies | Outcome | Timeframe | Goals**achieved** |
| Short**Term** | Improve external doors access – Class 1, Class 2,  | Install ramped access / external doors in outdoor areas | All staff, pupils and visitors can access  | Start September 2010Finish September 2011 | 🗸 |
|  | Improve access to curriculum for visually impaired pupil | As advised by LA specialist teacher | Pupil Support LSA to work with LA adviser | Start September 2011Finish September 2013 | 🗸 |
|  | Improve access to curriculum for pupils | Loaned specialist furniture | Seating and writing slope loaned for 1 pupil | December 2010 | 🗸 |
|  | Improve access to curriculum for pupils | Purchase IT resources to support specific learning needs | IT resources used and pupil standards raised | September 2010 onwards | 🗸 |
|  | Install anti slip strips on ramp to Reception class | Gain advice and costs | Anti-slip strips installed on disabled ramp | July 2012 | 🗸 |
|  | Replace broken manhole cover and uneven concrete slabs | Deploy caretaker to replace | Slabs replaced and  | March 2012 | 🗸 |
|  | Additional lighting installed around the building | Electrician  | Lights installed at front and around the side of the building | September 2012 | 🗸 |
| MediumTerm | Improve access to school building | Provide designated space in car park for disabled visitors | Disabled visitors more easily able to access school | September 2013 |  |
|  | Replace front doors to be complaint with wheel chair access | Finance and source doors | Disabled pupils able to access building through main doors | September 2013 |  |
|  | Improve access to curriculum for pupils | Install improved IT equipment in all classes | All pupils able to practise skills in IT in all areas of school | Sept 2011 | 🗸 |
|  | Improve access to all | Upgrade school signage for ease / clarity of access | All visitors to school able to find access more easily | From January 2012 | 🗸 |
| LongTerm | Increase size of learning areas | Install new external building / classroom | Provide access to larger, more spacious learning areas for all | July 2012 | 🗸 |
|  | Adaption and upgrade of works in entrance way, the counter position, induction loop, tactile signs | Local authority financial support | Hearing, visually impaired and wheel chair users are able to access entrance facilities with ease | To complete by September 2014 |  |

Last Accessibility report by LA 2010